Empathy Scheduler

Development Roadmap

From version D-0.25.27 | Generated: Saturday, March 21, 2026 23:49 — End of Session 2

| Field | Value |
| --- | --- |
| Current Version | D-0.25.27 (Development / Family Beta) |
| Target Release | 1.0.0 (First Public Release) |
| Author | Moshe Carmeli <moshe.carmeli@gmail.com> |
| Date | March 2026 |

# 1. Overview

This document describes planned development directions for Empathy Scheduler, starting from version D-0.25.27. It covers short-term bug fixes, medium-term features, and long-term architectural directions.

The system is currently in family beta testing (prefix D-0.x.xx). The first public release will be version 1.0.0.

# 2. Versioning Plan

| Version | Goal | Criteria |
| --- | --- | --- |
| D-0.26.0 | Stable family beta | All critical bugs fixed, tested by family |
| D-0.27.0 | Feature complete | PWA, email notifications, email verification |
| D-0.28.0 | Multi-language | English / LTR support added |
| 1.0.0 | First public release | Documented, auto-install script, stable |

# 3. Short Term — D-0.26.0 (Next Session)

## 3.1 Critical Bug Fixes

| Bug | Priority | Description |
| --- | --- | --- |
| Duplicate SA login | Critical | Block second login from another device |
| Wrong password no error | Critical | Show error message on SA wrong password |
| Panel stuck after user creation | High | "חזרה" button does not close panel |
| "ביטול שינויים" does nothing | High | Template cancel button not working |
| Time picker order reversed | High | HH:MM order wrong in RTL |
| Dirty flag not cleared on revert | Medium | Indicator stays after undoing change |

## 3.2 Planned Features

- Version check on polling — force page reload when new version deployed to GitHub

- Overlap validation — prevent creating overlapping time windows in template

- Single-level UNDO — one undo step within template edit session

- Factory reset — restore weekDayWins and/or cfg to hardcoded defaults

- cfg_factory table — store factory defaults in DB for reference and reset

- Tab dirty indicator — amber border on tabs with unsaved changes

- Polling interval configurable — add to system constants (10–120s, default 30s)

# 4. Medium Term — D-0.27.0

## 4.1 PWA — Progressive Web App

Convert the app to a Progressive Web App so users can install it on their phone home screen. No App Store required.

Implementation:

- Add manifest.json with app name, icon, colors

- Add service worker for offline caching

- Add "install" prompt for mobile users

Effort: 1 session. Impact: high — app feels native on mobile.

## 4.2 Email Notifications via EmailJS

EmailJS allows sending emails from browser JavaScript using the user's own Gmail or Outlook account. Free tier: ~200 emails/month.

Planned notifications:

- Booking confirmed — sent to user with date, time, visitor count

- Waitlist promoted to booking — sent to user

- Booking cancelled by admin — sent to affected user

Implementation: add EmailJS SDK, configure templates, call on booking events.

Effort: 1–2 sessions. No server needed.

## 4.3 Email Verification on Registration

On registration, send a verification email with a unique token. Account is activated only after clicking the link.

Requires EmailJS (see 4.2). Token stored in users table.

Effort: 1 session after EmailJS is in place.

## 4.4 User Feedback Channel

Two options:

- Minimal: Add email address in About modal — "Questions/bugs: moshe.carmeli@gmail.com"

- Built-in: Add feedback form in About modal. Submissions stored in a feedback table in Supabase. Admin sees new submissions in reports tab.

Recommendation: start with email in About. Add built-in form if feedback volume justifies it.

# 5. Multi-Language Support

## 5.1 English / LTR Version

The current system is Hebrew-only with RTL layout. An English LTR version is possible.

Approach:

- Create a language config object with all UI strings

- Replace all hardcoded Hebrew strings with config references

- Add dir="ltr" / dir="rtl" toggle on the html element

- Language selection stored in cfg

Effort: 2–3 sessions. The main work is extracting ~200 Hebrew strings.

Alternative: create a separate English fork of the file for now, merge later.

# 6. Mobile Distribution

## 6.1 PWA (Recommended)

A PWA can be installed from the browser on both iOS and Android. Users tap "Add to Home Screen" and get an app icon. No App Store, no fees.

| Platform | Support | Notes |
| --- | --- | --- |
| Android Chrome | Full | Install prompt shown automatically |
| iOS Safari | Partial | Must tap Share → Add to Home Screen manually |
| Desktop Chrome | Full | Install button in address bar |

## 6.2 Native App (Future)

Converting to a native app for App Store / Google Play requires a full rebuild using React Native or Flutter. Estimated effort: 3–6 months. Annual fees: $99 (Apple) + $25 (Google).

Not recommended for this project at current scale. Revisit if user base grows significantly.

# 7. Automated Installation

Currently, deploying a new instance requires manual steps: create GitHub account, fork repo, enable Pages, create Supabase project, run SQL, configure keys.

A guided setup wizard can automate this:

- Step 1: User opens setup page → enters GitHub personal access token

- Step 2: Script forks the repo and enables GitHub Pages

- Step 3: User creates Supabase project → enters URL and anon key

- Step 4: Script runs SQL setup automatically via Supabase API

- Step 5: Script updates config in index.html and commits to GitHub

- Step 6: User gets their live URL

Effort: 2–3 sessions. High value for making the system shareable with other families.

# 8. Multi-Tenant Architecture (Long Term)

Currently each family needs their own GitHub repo and Supabase project. A multi-tenant version would allow multiple families to use a single deployment.

Approach: add tenant_id to all tables. Each family gets a unique URL or code.

Effort: major architectural change, 5–10 sessions. Consider only if significant adoption occurs.

# 9. Priority Summary

| Feature | Version | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| Critical bug fixes | D-0.26.0 | Low | Critical | None |
| Version check + force reload | D-0.26.0 | Low | High | None |
| PWA support | D-0.27.0 | Low | High | None |
| EmailJS notifications | D-0.27.0 | Medium | High | EmailJS account |
| Email verification | D-0.27.0 | Medium | Medium | EmailJS |
| Feedback form | D-0.27.0 | Low | Medium | None |
| Automated installation | D-0.28.0 | High | High | GitHub API, Supabase API |
| English / LTR version | D-0.28.0 | Medium | Medium | None |
| Multi-language dynamic | Future | High | Low | None |
| Native mobile app | Future | Very High | Medium | React Native / Flutter |
| Multi-tenant | Future | Very High | High | Architecture redesign |

# 10. General Notes

This roadmap was created in collaboration with Claude.ai (Anthropic) at the end of the D-0.25.27 development session.

All estimates assume continued development with Claude.ai assistance. Actual effort may vary based on testing results and new requirements discovered during family beta.

The primary goal remains: a reliable, simple tool for the specific use case — coordinating visits to a home-care patient. Complexity should be added only when it solves a real problem.